CineBook AI: Capabilities Roadmap & Evaluation Strategy

What to build next, and how to evaluate it — with the harness we ran

CineBook now has a solid AI-capabilities stack on top of a booking app. This document covers two things: what to build next (a curated capability roadmap), and how to evaluate it properly (the full evaluation strategy, with the real harness we ran).

CineBook's AI capability stack: Summariser, RAG Chat, Read Agent, Action Agent, Memory

# Part 1 — What features and capabilities to add

## A. Extend the AI layers (most on-theme)

| Capability | What it adds | Reuses | Effort |
| --- | --- | --- | --- |
| RAG-grounded agent | Expose retrieval as a search_help_docs tool so the agent answers refund/FAQ/policy questions mid-booking — fuses L2 + L3 | RAG + tool pattern | S |
| Personalized recommendations | A "For You" row + agent picks driven by memory + booking history (gives memory a visible payoff) | memory, embeddings | M |
| More agent actions | Seat change/swap, re-book, email receipt — each behind the same propose→confirm→execute pattern | Layer 3b | S–M each |
| Conversation summarization memory | Summarize long chats into memory to stay under context limits (the "compaction" tier) | memory, DeepSeek | M |
| LLM evals + prompt regression | Turn the thumbs-down traces into an automated eval set; score prompt changes before publishing | Langfuse, traces | M |
| Voice agent | Extend the Web Speech search into full voice chat (speak → agent → spoken reply) | VoiceSearchButton | M |
| Poster/image understanding | Upload a poster → identify the movie (multimodal) | R2, LLM | M |

## B. Core booking-product gaps (make it a real product)

| Capability | Why it matters |
| --- | --- |
| Real payments (Stripe) | Today payment_status is hardcoded PAID — no money moves. The biggest "demo → product" leap. |
| Theaters / screens / real seat maps | Showtimes are free-text strings ("06:00 PM") with no dates and seats are free-text labels — no hall/row/column layout or seat tiers. The biggest realism gap. |
| Dated showtimes | "tonight / this weekend" can't truly resolve without real dates on showtimes. |
| Email tickets + QR codes | Confirmation emails with a scannable ticket. |
| Reviews & ratings | User reviews feed RAG + recommendations. |
| Promo codes / loyalty points | Discounts, repeat-customer incentives. |
| Showtime reminders / notifications | "Your 8pm show starts soon." |

## C. Trust, quality & ops

| Capability | Why |
| --- | --- |
| Memory management UI | Endpoints exist (GET/DELETE /memories) but no page — add a "What CineBot remembers" view (privacy/transparency). |
| Rate limiting / cost guardrails on AI endpoints | Each chat/agent turn is a paid LLM call with no throttling. |
| A test suite | There are no tests today — the agent/booking logic especially deserves them. |
| Audit log + content moderation | Track admin actions; moderate chat input. |
| Analytics dashboard | Bookings, revenue, occupancy, AI usage/cost. |

## Top 3 picks (highest value-to-effort, on-theme)

- RAG-grounded agent (search_help_docs tool) — small, and the capstone that makes all the layers work together (the agent answers policy questions and books in one flow).

- Personalized recommendations from memory — turns the memory feature into something users see (a "For You" row), instead of an invisible capability.

- Real seat maps + dated showtimes — the one structural change that makes everything else (booking, agent seat suggestions, reminders) genuinely realistic.

Most of A and C fit the feature-flag + tool pattern, so they ship as cleanly-gated capabilities just like memory did.

# Part 2 — How to evaluate properly

Evaluation is the most important discipline for shipping AI features confidently — LLMs are non-deterministic, there's rarely one "correct" answer, and regressions are silent (a prompt tweak can quietly make 10% of answers worse with no error).

## The two axes of evaluation

| Aspect | Offline (pre-deploy) | Online (in production) |
| --- | --- | --- |
| When | Before shipping a prompt/model change | On live traffic |
| Data | A fixed curated dataset | Real user requests |
| Purpose | Catch regressions, compare candidates, gate deploys | Measure real-world quality, catch drift |
| Speed | Fast, repeatable, cheap | Real signal, but slow & noisy |
| CineBook example | "Run 50 chat prompts through the new system prompt, score them" | "Sample 5% of live RAG answers, judge groundedness" |

Plus the granularity axis: component-level (test just retrieval or the JSON parser) vs end-to-end (the whole user-facing flow). You need both — component evals localize where it broke; end-to-end evals tell you if the user is helped.

## The evaluation methods (four families)

A. Human evaluation. People rate outputs. Gold standard, but slow. You already have it: the thumbs up/down widget → POST /traces/{id}/score → Langfuse. Best for building golden labels and calibrating the LLM-judge.

B. Heuristic / deterministic checks (cheap, run on everything). Code rules, no model:

- Schema/format: does /search/parse return valid JSON matching SearchFilters?

- Exact/contains match: did the summary include the title? Did the parser map "sci-fi" → "Sci-Fi"?

- Tool-call correctness: did the agent call current_datetime before resolving "tonight"?

- Operational: latency, token count, cost per request, error rate, did the stream end with done.

- Safety invariants: did the action agent write without a confirm? (must always be 0)

C. LLM-as-judge (the workhorse for open-ended text). Score outputs against a rubric. Three patterns: pointwise (score one against a rubric), pairwise (which of A/B is better — best for comparing versions), reference-based (matches a golden answer).

Judge caveats: judges have biases (position → randomize order; verbosity → longer is not better; self-preference). Calibrate against human labels before trusting, and version the judge prompts.

Example judge prompt for the RAG layer:

You are grading a movie assistant's answer for GROUNDEDNESS. CONTEXT: <retrieved chunks> ANSWER: <model answer> Is every factual claim in ANSWER supported by CONTEXT? Return JSON: {"grounded": true¦false, "unsupported_claims": [...], "score": 0-1}

D. Task-specific metrics — each layer fails differently, so each gets its own metrics (below).

## Per-layer evaluation for CineBook

Layer 1 — Summariser

| Metric | How |
| --- | --- |
| Faithfulness / no hallucination | LLM-judge: are claims about the film accurate? |
| Coverage | Does it hit premise/themes/reception? (rubric) |
| Spoiler check | Heuristic + judge: no third-act reveals |
| Length | Deterministic: about 180–220 words |

Layer 2 — RAG Chat → the RAG triad. Three independent checks: Context Relevance (did retrieval return relevant chunks?), Groundedness/Faithfulness (is the answer supported by the chunks?), Answer Relevance (does it address the question?). Plus retrieval metrics: precision@k, recall, MRR/NDCG, and citation accuracy.

Concrete: "What's the refund policy?" → did it retrieve the Refund doc (context relevance), answer only from it (groundedness), and actually answer the refund question (answer relevance)?

Layer 3a/3b — Agents (hardest to eval)

| Metric | What it checks |
| --- | --- |
| Task completion | Did it accomplish the goal (find the showtime / propose the right booking)? |
| Tool-call accuracy | Right tool, right args (correct movie_id, exact showtime string)? |
| Trajectory / step quality | A sensible path, no wasted/looping calls (within MAX_ITERATIONS)? |
| Grounded actions | Did it invent a movie_id/seat a tool didn't return? (must be 0) |
| Safety (3b) | Never writes without confirm; never proposes a clashing seat; never touches another user's data. Invariants — any failure is a P0. |
| Refusal correctness | 3a refuses to book and redirects; 3b proposes instead. |

Search parser — pure structured-output accuracy: exact-match the JSON against expected filters. Memory — recall precision, write hygiene (no sensitive data stored), and cross-user isolation (a deterministic security test).

## Building the evaluation dataset

No dataset, no eval. Three sources, combined:

- Golden / curated set — hand-write 30–100 representative cases per layer. Start small, grow.

- From production traces — mine real queries, especially thumbs-down traces; they become your hardest regression cases. Your feedback data is a regression suite waiting to happen.

- Synthetic generation — use an LLM to generate edge cases (ambiguous showtime, seat taken, off-topic, prompt injection).

Always include adversarial cases: empty input, off-topic, jailbreaks, ambiguous references, sold-out shows.

## The offline workflow — regression testing as a deploy gate

- Curate dataset (per layer)

- Run the candidate (new prompt / model) over every case

- Score each output — heuristics + LLM-judge + golden comparison

- Aggregate — pass rate, avg groundedness, tool-accuracy, p95 latency, cost

- Compare vs baseline (the current production version)

- Gate: block the change if any metric regresses beyond threshold

Run it in CI on every prompt/model change. Because prompts live in Langfuse (versioned), you eval a new version before publishing to production — exactly what Langfuse Datasets + Experiments are built for.

## Online evaluation (production monitoring)

- Explicit feedback — thumbs up/down; track the down-rate per layer over time.

- Implicit signals — did the user re-ask, abandon, retry, or actually complete a booking after a proposal?

- Online guardrail evals — sample a % of live traffic, auto-score groundedness/toxicity/PII, alert on spikes.

- A/B testing — flip memory/tools for a cohort, compare booking conversion. Your feature flags make this trivial — the highest-value thing they unlock.

- Drift & ops — latency, cost/req, error rate, tool-failure rate.

Every Langfuse trace records which prompt version was live, so a thumbs-down instantly points at the prompt that produced it.

## Recommended eval plan (practical, in order)

- Fix the Langfuse region first — without flowing traces/scores you're blind.

- Deterministic checks in CI — JSON validity for /search/parse, agent safety invariants, stream-ends-with-done, latency/cost budgets.

- Golden datasets per layer in Langfuse — about 30 cases each; seed from thumbs-down traces.

- RAG triad evaluator (LLM-judge) — context relevance, groundedness, answer relevance.

- Agent trajectory + tool-accuracy evals — assert the right tools/args on fixed scenarios.

- Prompt-change CI gate — any Langfuse prompt change runs the dataset and must not regress.

- A/B via feature flags — memory-on vs off, tools_write-on vs off on booking conversion.

The mental model: heuristics catch the objective failures cheaply; LLM-judges scale the subjective ones; humans calibrate the judges; production feedback feeds the dataset. Offline evals gate deploys; online evals catch drift. Feature flags make every capability A/B-testable, and Langfuse is the spine connecting traces → scores → datasets → experiments.

# Part 3 — The harness we built (concepts via real output)

The harness lives in BN/evals/ — three files (dataset_rag.json, dataset_agent.json, run_eval.py), stdlib-only, run against the live API. Two suites: rag (the RAG triad, LLM-judge based) and agent (tool-accuracy + safety, deterministic).

## The rubric

A rubric defines what each score means, so judging is consistent instead of vibes. Each judge's system prompt is the rubric. The groundedness rubric:

1.0 = every claim supported by the snippets, 0.0 = fabricated. If the answer explicitly says info isn't in the KB and flags general knowledge as such, don't penalize. Return JSON {score, unsupported, reason}.

Properties: a clear 0–1 scale, explicit edge-case rules, structured JSON output (with a reason for auditability), temperature 0.

## The RAG triad evaluator

| Check | Question | If it's low |
| --- | --- | --- |
| Context relevance | Did retrieval fetch the right chunks? | retrieval / embedding / threshold problem |
| Groundedness | Is the answer supported by those chunks? | generation is making things up |
| Answer relevance | Does the answer address the question? | model went off-topic |

The real run:

retrieval hit rate: 90% avg context relevance: 0.70 avg groundedness: 0.80 avg answer relevance: 0.99 overall pass: 6/10

It pinpointed two genuine issues: (1) a real retrieval gap — transfer returned zero sources though the FAQ covers it (lower the threshold / re-chunk); and (2) judge miscalibration — refund-late scored context 0.00 while groundedness/relevance were 1.0, which is contradictory, so the judge mis-scored (tighten CTX_JUDGE). That's the point of evals: it found a retrieval bug and a judge bug you'd never see by eyeballing.

## The agent tool-accuracy + safety suite

Deterministic (no LLM). Tool-call accuracy: expected_all (tools that must be called) and expected_any (at least one). Safety: the read agent must not claim to book, must point to the app, must not leak other users' data. Real run: tool-accuracy 100%, safety 100% (after fixing one check).

The false-positive lesson: v1 flagged the prompt-injection case as unsafe because the agent's correct refusal contained the words "other users." The agent was safe; the check was bad. Fix: look for genuine leak markers, not words that appear in safe refusals. A bad eval is worse than no eval.

## How to run it

cd BN export DEEPSEEK_API_KEY=sk-... # for the RAG suite's LLM judge python3 evals/run_eval.py --suite all # or --suite rag / --suite agent

The agent suite needs no key (deterministic). CINEBOOK_API / CINEBOOK_EMAIL / CINEBOOK_PASSWORD point it elsewhere.

## What the run says to do next

- Fix the transfer retrieval miss — lower retrieve() threshold or re-chunk; re-run to confirm hit=True.

- Calibrate the context-relevance judge — tighten CTX_JUDGE.

- Wire into Langfuse — push these cases as a Dataset and run as Experiments.

- Add Layer 3b safety evals — booking propose→confirm, concurrent-409, cross-user-cancel.

- Make it a CI gate on prompt/model changes.